|  |  |  |
| --- | --- | --- |
| **PROJECT CHARTER** | | |
| **Project Name** | Progress: Your Path to Success | |
| **Date Produced** | October 20 2020; Updated: November 23 2020 | |
| **Project Goals** | Help people understand and better themselves and the result of their exercise on their physical/mental health | |
| **Project Objectives** | 1. Give users the ability to see their completed workouts (which is their progress) 2. Give users the ability to add workouts 3. Give users the ability to create sets within a workout 4. Give users access to a Workout page to view already created workouts by other users | |
| **Project Budget** | N/A | |
| **Project Sponsor** | Dr. Tim Maciag - Professor (our scrum master) | |
| **Project Manager** | Erika McCluskey - Developer | |
| **Additional Key Project Stakeholders** | | |
| Jacob Meyer - Developer  Favor Fasunwon - Documentation  Beginner, intermediate, and advanced fitness enthusiasts - Users | | |
| **Overall Project Milestones** | | **Dates** |
| Project prerequisites & vlog presentation  Assign specific roles to developers (model, view, controller)  Project design architecture & vlog presentation  Project MVP presentation  Project report | | October 23  November 1  November 6  November 30  November 30 |
| **Overall Project Risks** | | |
| Lack of knowledge may result in parts of the project that do not meet the original standards.  Time (~1 month sprint) may result in originally planned features to be omitted. | | |